ASYNC DUAL-CLOCK FIFO

Industry Redesign — Full Project Specification & Phase Task Guide

RTL | UVM-1.2 | CDC Formal | Mixed-Signal | Open-Source Tool Stack

Document Version: 1.0  |  Total Phases: 7  |  Total Tasks: 75+  |  Duration: 18 Weeks

# 1. Project Overview & Objectives

This document provides a complete, phase-by-phase task guide for redesigning an Asynchronous Dual-Clock FIFO from scratch to industry standard. The redesign upgrades a basic student project into a production-quality CDC IP block, verified using the same methodology employed at leading semiconductor companies.

Official Project Title:

"Parameterizable Asynchronous Dual-Clock FIFO with Full UVM-1.2 Verification, CDC-Aware SVA, Metastability Injection, and SymbiYosys Formal Proof"

## What Makes This Industry-Level

- Dual-agent UVM testbench — separate write/read clock domain agents (exactly as Qualcomm DV teams structure CDC IP verification)

- Metastability injection — randomized synchronizer delay (0–3 cycles) modeled in UVM seq_item

- CDC formal proof — SymbiYosys bounded model checking proving Gray code single-bit invariant

- Async-assert / sync-deassert reset — per Qualcomm RDC methodology (not basic synchronous reset)

- Coprime clock ratio stress — 10:17 and 17:10 ratios cover all phase relationships

- 98%+ functional coverage closure with 7 covergroups — verifiable completion metric

- 100% open-source tool stack — $0 cost, fully reproducible on any Linux machine

# 2. Locked Specification Sheet

The following specifications are fixed for the final deliverable. All RTL parameters must match these values.

| Parameter | Specification |
| --- | --- |
| Project Title | Parameterizable Async Dual-Clock FIFO — Industry Redesign |
| FIFO Depth | 16 entries (parameterized: DEPTH = 2^N) |
| Data Width | 8-bit default (parameterized: DATA_WIDTH) |
| Write Clock (wr_clk) | 100 MHz |
| Read Clock (rd_clk) | 73 MHz (coprime to 100MHz) |
| Clock Domain Crossing | Gray code pointer synchronization via 2-FF synchronizers |
| Reset Scheme | Async-assert / Sync-deassert per Qualcomm RDC methodology |
| Pointer Type | Binary + Gray code (N+1 bit) |
| Full Flag Logic | MSB XOR comparison on synchronized Gray pointers |
| Empty Flag Logic | Equality comparison on synchronized Gray pointers |
| Almost Full Threshold | DEPTH - 2 (parameterized) |
| Almost Empty Threshold | 2 (parameterized) |
| Metastability Injection | Random synchronizer delay model (0–3 cycle variation) |
| UVM Standard | UVM-1.2 (Accellera free release) |
| Test Cases | 12 directed + constrained-random tests |
| Functional Coverage Target | ≥ 98% (7 covergroups) |
| SVA Assertions | 12 CDC-aware properties (bind file) |
| CDC Formal Analysis | SymbiYosys bounded model checking |
| RTL Lint Tool | Verible (open-source) |
| Simulation Tool | Icarus Verilog + Verilator |
| Waveform Viewer | GTKWave |
| PDK (Optional Analog) | SkyWater SKY130 |
| Version Control | Git + GitHub Actions CI |
| Target Completion | 18 Weeks |

# 3. 7-Phase Project Roadmap

The project is structured into 7 sequential phases. Phases 2 and 3 (RTL + UVM) are the primary focus and carry the most resume weight. Each phase has defined entry criteria, tasks, and exit deliverables.

| Ph | Phase Name | Timeline | Weeks | Tasks | Tools | Exit Deliverable |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Architecture & Repo Setup | Wks 1–2 | 2 | 10 tasks | Git, draw.io | MAD.pdf + repo skeleton |
| 2 | RTL Design | Wks 3–6 | 4 | 12 tasks | iverilog, Verilator, GTKWave | 8 SV modules, lint-clean |
| 3 | UVM Testbench | Wks 7–12 | 6 | 28 tasks | iverilog + UVM-1.2 | 12 test cases, 98% coverage |
| 4 | SVA + CDC Formal | Wks 13–14 | 2 | 8 tasks | SymbiYosys, Verible | 0 violations, formal proof |
| 5 | Mixed-Signal (Optional) | Wks 15–16 | 2 | 6 tasks | ngspice, KiCad | Sync cell SPICE sim |
| 6 | CI + Signoff | Wks 17 | 1 | 6 tasks | GitHub Actions | Full regression green |
| 7 | Documentation & Resume | Wk 18 | 1 | 5 tasks | Markdown, LaTeX | README, resume bullets |

# 4. RTL Module Hierarchy

The redesigned FIFO is partitioned into 9 SystemVerilog modules. Each module is independently testable and has a single, well-defined responsibility — this is the industry standard for CDC IP design.

| Module | Function | Parameters | Key Notes |
| --- | --- | --- | --- |
| async_fifo_top.sv | Top integration module | All parameters, port binding | iverilog top-level |
| fifo_mem.sv | Dual-port SRAM behavioral model | DEPTH, DATA_WIDTH | Write on wr_clk, read async |
| sync_w2r.sv | Write→Read 2-FF synchronizer | SYNC_STAGES=2 | Gray wptr sync to rd_clk |
| sync_r2w.sv | Read→Write 2-FF synchronizer | SYNC_STAGES=2 | Gray rptr sync to wr_clk |
| wptr_full.sv | Write pointer + full/almost_full | DEPTH, AF_THRESH | Binary→Gray, MSB XOR full |
| rptr_empty.sv | Read pointer + empty/almost_empty | DEPTH, AE_THRESH | Binary→Gray, equality empty |
| rst_sync_wr.sv | Async-assert/sync-deassert reset | — | Write domain reset sync |
| rst_sync_rd.sv | Async-assert/sync-deassert reset | — | Read domain reset sync |
| fifo_assertions.sv | Standalone CDC SVA bind file | — | 12 SVA properties (bind) |

# 5. Phase 1 — Architecture & Repository Setup (Weeks 1–2)

Goal: Establish complete design intent, technology choices, and project infrastructure before writing a single line of RTL.

| Task 1.1: Read Clifford Cummings SNUG 2002 Paper |  |
| --- | --- |
| 1 | Download free PDF from sunburst-design.com (search: 'Simulation and Synthesis Techniques for Asynchronous FIFO Design') |
| 2 | Study Section 3: Why binary pointers fail across clock domains |
| 3 | Study Section 4: Gray code pointer solution — understand WHY MSB XOR detects full |
| 4 | Study Section 5: N+1 bit pointer trick — understand empty/full disambiguation |
| 5 | Write a 1-page summary of your understanding — this becomes your MAD introduction |

| Task 1.2: Read Clifford Cummings CDC Design & Verification Paper |  |
| --- | --- |
| 1 | Download free PDF from sunburst-design.com (search: 'CDC Design and Verification Techniques') |
| 2 | Study Section 2: Metastability — MTBF calculation, synchronizer theory |
| 3 | Study Section 4: 2-FF synchronizer — why 2 stages are the minimum |
| 4 | Study Section 7: Reset synchronization — async-assert/sync-deassert pattern |
| 5 | Note the exact SystemVerilog code pattern for rst_sync module |

| Task 1.3: Install All Open-Source Tools |  |
| --- | --- |
| 1 | Install iverilog: sudo apt install iverilog (Ubuntu/Debian) |
| 2 | Install Verilator: sudo apt install verilator |
| 3 | Install GTKWave: sudo apt install gtkwave |
| 4 | Install SymbiYosys: pip install symbiyosys OR follow yosyshq.readthedocs.io install guide |
| 5 | Install Verible: download binary from github.com/chipsalliance/verible/releases |
| 6 | Install ngspice (optional): sudo apt install ngspice |
| 7 | Install KiCad 7.0 (optional): sudo apt install kicad OR kicad.org download |
| 8 | Verify all installs: iverilog -V ¦ verilator --version ¦ gtkwave --version |

| Task 1.4: Initialize Git Repository |  |
| --- | --- |
| 1 | Create GitHub repo named: async_fifo_uvm_cdc |
| 2 | Initialize with README.md and .gitignore (use SystemVerilog gitignore template) |
| 3 | Create branch structure: main (stable), dev (working), feature/* (per task) |
| 4 | Set up directory skeleton: rtl/, tb/, uvm/, formal/, sim/, docs/, scripts/ |
| 5 | Commit initial skeleton with message: 'chore: initial project structure' |

| Task 1.5: Write Memory Architecture Document (MAD.pdf) |  |
| --- | --- |
| 1 | Document 1: Cell topology choice — explain why 8T gray pointer vs binary |
| 2 | Document 2: Full flag logic derivation — MSB XOR proof with worked example |
| 3 | Document 3: Empty flag logic derivation — equality comparison proof |
| 4 | Document 4: Reset strategy — draw async-assert/sync-deassert timing diagram |
| 5 | Document 5: Metastability analysis — MTBF calculation for 100MHz/73MHz pair |
| 6 | Save as docs/MAD.pdf — this is Phase 1 exit deliverable |

| Task 1.6: Draw Block Diagram |  |
| --- | --- |
| 1 | Use draw.io (free at app.diagrams.net) to draw full FIFO block diagram |
| 2 | Show all 9 modules with connections and clock domain coloring |
| 3 | Color code: Blue = wr_clk domain, Green = rd_clk domain, Orange = CDC boundary |
| 4 | Label all signals: wr_en, rd_en, wptr[N:0], rptr[N:0], full, empty, almost_full, almost_empty |
| 5 | Export as PNG and save to docs/block_diagram.png |

| Task 1.7: Define Parameter Matrix |  |
| --- | --- |
| 1 | Create a spreadsheet: DEPTH=[8,16,32,64], DATA_WIDTH=[8,16,32], SYNC_STAGES=[2,3] |
| 2 | Calculate almost_full threshold = DEPTH-2 for each depth |
| 3 | Calculate almost_empty threshold = 2 for all depths |
| 4 | Identify which parameter combinations will be tested in UVM Phase 3 |
| 5 | Save as docs/param_matrix.md |

| Task 1.8: Define Coprime Clock Pairs |  |
| --- | --- |
| 1 | Primary pair: 100MHz write / 73MHz read (coprime — GCD=1) |
| 2 | Stress pairs: 100/73, 73/100, 100/50 (2:1), 50/100 (1:2), 100/60 (5:3), 70/110 (7:11) |
| 3 | Calculate phase drift for each pair over 100 cycles |
| 4 | Document minimum pulse width constraint for synchronizer setup |
| 5 | Save as docs/clock_pairs.md |

| Task 1.9: Create Makefile / Build Script |  |
| --- | --- |
| 1 | Write scripts/run_sim.sh: iverilog compile + vvp execute + GTKWave open |
| 2 | Write scripts/run_lint.sh: verible-verilog-lint rtl/*.sv |
| 3 | Write scripts/run_formal.sh: sby -f formal/fifo_full.sby |
| 4 | Test each script runs without error on empty file stubs |
| 5 | Commit with message: 'build: add simulation and lint scripts' |

| Task 1.10: Phase 1 Exit Checklist |  |
| --- | --- |
| 1 | All 7 tools installed and verified working |
| 2 | GitHub repo initialized with correct directory structure |
| 3 | MAD.pdf completed and committed |
| 4 | Block diagram PNG committed |
| 5 | Parameter matrix and clock pair docs committed |
| 6 | All build scripts tested and working |
| 7 | Exit criterion: git log shows minimum 5 meaningful commits |

# 6. Phase 2 — RTL Design (Weeks 3–6)

Goal: Write all 9 synthesizable SystemVerilog modules. Each module must be lint-clean, simulate correctly in isolation, and follow industry RTL coding standards.

## RTL Coding Standards (Mandatory)

- Use always_ff for sequential, always_comb for combinational — never plain always

- All outputs registered — no combinational outputs except flags (after registering)

- Full parameter coverage: DATA_WIDTH, DEPTH, SYNC_STAGES, AF_THRESH, AE_THRESH

- No latches — ensure all combinational paths have complete case/if-else coverage

- Verible lint: zero violations before committing any module

| Task 2.1: Write fifo_mem.sv — Dual-Port SRAM Model |  |
| --- | --- |
| 1 | Parameters: DATA_WIDTH, DEPTH — derive address width as $clog2(DEPTH) |
| 2 | Write port: synchronized to wr_clk — write when wr_en=1 and !full |
| 3 | Read port: asynchronous read — output data[raddr] combinationally |
| 4 | Use logic [DATA_WIDTH-1:0] mem [0:DEPTH-1] for the 2D array |
| 5 | DO NOT gate writes with full flag here — controller handles that |
| 6 | Write unit testbench: tb_fifo_mem.sv — test write then read-back 8 locations |
| 7 | Lint with Verible: verible-verilog-lint rtl/fifo_mem.sv — fix all warnings |

| Task 2.2: Write sync_w2r.sv — Write-to-Read Synchronizer |  |
| --- | --- |
| 1 | Parameters: DATA_WIDTH (= N+1, pointer width), SYNC_STAGES (default 2) |
| 2 | Input: wptr_gray[N:0] in wr_clk domain |
| 3 | Output: wptr_gray_sync[N:0] in rd_clk domain |
| 4 | Implement as a 2-stage flip-flop chain: always_ff @(posedge rd_clk) |
| 5 | Use $past() or manual stage registers — DO NOT use automatic inference |
| 6 | Add (* ASYNC_REG = TRUE *) attribute comment for synthesis hint |
| 7 | Write unit testbench: verify output lags input by exactly 2 rd_clk cycles |

| Task 2.3: Write sync_r2w.sv — Read-to-Write Synchronizer |  |
| --- | --- |
| 1 | Mirror of sync_w2r.sv — synchronizes rptr_gray into wr_clk domain |
| 2 | Parameters: DATA_WIDTH, SYNC_STAGES (default 2) |
| 3 | Input: rptr_gray[N:0] in rd_clk domain |
| 4 | Output: rptr_gray_sync[N:0] in wr_clk domain |
| 5 | Add (* ASYNC_REG = TRUE *) synthesis hint attribute |
| 6 | Write unit testbench: verify 2-cycle latency in wr_clk domain |

| Task 2.4: Write rst_sync_wr.sv — Write Domain Reset Synchronizer |  |
| --- | --- |
| 1 | Implements Qualcomm RDC pattern: async assert, sync deassert |
| 2 | always_ff @(posedge wr_clk or negedge arst_n): if (!arst_n) sync_ff <= 2'b00; else sync_ff <= {sync_ff[0], 1'b1}; |
| 3 | Output: srst_n_wr = sync_ff[1] |
| 4 | Verify: assert arst_n → srst_n immediately 0. Deassert arst_n → srst_n goes high after 2 cycles |
| 5 | Write unit testbench: apply arst_n mid-cycle — verify immediate async response |

| Task 2.5: Write rst_sync_rd.sv — Read Domain Reset Synchronizer |  |
| --- | --- |
| 1 | Mirror of rst_sync_wr.sv synchronized to rd_clk |
| 2 | Output: srst_n_rd = sync_ff[1] |
| 3 | Critical: rd_clk and wr_clk reset synchronizers are INDEPENDENT — intentional |
| 4 | Verify correct behavior for both assert and deassert paths |

| Task 2.6: Write wptr_full.sv — Write Pointer + Full Logic |  |
| --- | --- |
| 1 | Binary write pointer: wbin [N:0] (N+1 bits) |
| 2 | Gray conversion: wgray = (wbin >> 1) ^ wbin (combinational) |
| 3 | Full detection: full = (wgray == {~wptr_gray_sync[N:N-1], wptr_gray_sync[N-2:0]}) |
| 4 | Almost full: almost_full = ((wbin - rbin_sync) >= AF_THRESH) — use synchronized binary rptr |
| 5 | Register full and almost_full flags on wr_clk |
| 6 | Write unit testbench: verify full asserts at DEPTH writes and deasserts after 1 read |

| Task 2.7: Write rptr_empty.sv — Read Pointer + Empty Logic |  |
| --- | --- |
| 1 | Binary read pointer: rbin [N:0] (N+1 bits) |
| 2 | Gray conversion: rgray = (rbin >> 1) ^ rbin |
| 3 | Empty detection: empty = (rgray == wptr_gray_sync) — direct equality |
| 4 | Almost empty: almost_empty = ((wbin_sync - rbin) <= AE_THRESH) |
| 5 | Register empty and almost_empty flags on rd_clk |
| 6 | Write unit testbench: verify empty asserts after last read, deasserts after first write |

| Task 2.8: Write async_fifo_top.sv — Integration |  |
| --- | --- |
| 1 | Instantiate all 8 sub-modules with correct port connections |
| 2 | Wire up: wr_clk, rd_clk, arst_n, wr_en, rd_en, wr_data, rd_data |
| 3 | Connect: srst_n_wr → wptr_full + sync_w2r + fifo_mem write side |
| 4 | Connect: srst_n_rd → rptr_empty + sync_r2w + fifo_mem read side |
| 5 | Expose top-level ports: full, empty, almost_full, almost_empty |
| 6 | Run full integration simulation: write 8 items, read 8 items — verify rd_data matches |

| Task 2.9: Write fifo_assertions.sv — SVA Bind File |  |
| --- | --- |
| 1 | Write as a standalone module bound to async_fifo_top via: bind async_fifo_top fifo_assertions u_assertions(...); |
| 2 | Implement all 12 SVA properties from Section 9 of this document |
| 3 | Use: property / assert property / assume property patterns |
| 4 | Add $display or $error in assertion failure callbacks for debug visibility |
| 5 | Test: intentionally break full flag logic — verify assertion fires in simulation |

| Task 2.10: Run Full RTL Lint Pass |  |
| --- | --- |
| 1 | Run: verible-verilog-lint rtl/*.sv --rules_config=verible_rules.cfg |
| 2 | Fix ALL warnings — zero tolerance for lint violations |
| 3 | Common violations to watch: undriven outputs, implicit wire, non-blocking in comb block |
| 4 | Commit lint-clean RTL with message: 'rtl: all modules lint-clean (verible)' |

| Task 2.11: RTL Integration Simulation (Directed) |  |
| --- | --- |
| 1 | Write a directed (non-UVM) testbench: tb_async_fifo_directed.sv |
| 2 | Test 1: Write 16 items at 100MHz, read at 73MHz — verify all data correct in GTKWave |
| 3 | Test 2: Fill to full, verify full flag, write one more — verify data NOT corrupted |
| 4 | Test 3: Drain to empty, verify empty flag, read one more — verify no crash |
| 5 | Test 4: Apply arst_n mid-operation — verify pointers reset to 0 |
| 6 | Open GTKWave and visually inspect: wptr, rptr, full, empty waveforms |

| Task 2.12: Phase 2 Exit Checklist |  |
| --- | --- |
| 1 | All 9 .sv files committed to rtl/ directory |
| 2 | Zero Verible lint violations on all modules |
| 3 | Directed simulation passing all 4 tests |
| 4 | GTKWave screenshot of clean waveform saved to docs/ |
| 5 | All assertions file bound and tested (1 intentional failure + fix) |
| 6 | Exit criterion: iverilog + vvp tb_async_fifo_directed compiles and runs with PASS |

# 7. Phase 3 — UVM-1.2 Testbench (Weeks 7–12)

Goal: Build a complete, industry-standard UVM-1.2 testbench from scratch. This is the most time-intensive phase — 6 weeks — and carries the most weight on your resume. The testbench must run all 12 test cases and achieve 98%+ functional coverage.

## UVM Component Hierarchy

| File | UVM Class | Description |
| --- | --- | --- |
| fifo_if.sv | Interface | Clocking blocks for wr_cb + rd_cb — separate clock domains |
| fifo_pkg.sv | Package | All imports bound — include in testbench top |
| fifo_seq_item.sv | UVM Object | Transaction: {wr_data, wr_en, rd_en, inj_delay} — rand fields |
| fifo_wr_driver.sv | UVM Driver | Write domain driver — drives wr_clk @ 100MHz |
| fifo_rd_driver.sv | UVM Driver | Read domain driver — drives rd_clk @ 73MHz |
| fifo_wr_monitor.sv | UVM Monitor | Captures write-side transactions into analysis port |
| fifo_rd_monitor.sv | UVM Monitor | Captures read-side transactions into analysis port |
| fifo_scoreboard.sv | UVM Scoreboard | Golden FIFO model — byte-level comparison |
| fifo_coverage.sv | UVM Subscriber | 7 covergroups — connected to analysis ports |
| fifo_agent_wr.sv | UVM Agent | Write-side agent (active mode) |
| fifo_agent_rd.sv | UVM Agent | Read-side agent (active mode) |
| fifo_env.sv | UVM Env | Top-level environment — instantiates both agents |
| fifo_base_test.sv | UVM Test | Base test — override sequences for all 12 tests |
| sequences/ | UVM Sequences | 12 sequences — one per test case |

| Task 3.1: Set Up UVM Directory & Package |  |
| --- | --- |
| 1 | Create directory structure: uvm/agents/, uvm/sequences/, uvm/env/, uvm/tests/, uvm/coverage/ |
| 2 | Download Accellera UVM 1.2 source: accellera.org/downloads/standards/uvm |
| 3 | Create fifo_pkg.sv: import uvm_pkg::*; include all component files in dependency order |
| 4 | Verify package compiles: iverilog -g2012 -I uvm/ uvm/fifo_pkg.sv |
| 5 | Commit with: 'uvm: initial package structure' |

| Task 3.2: Write fifo_if.sv — Virtual Interface |  |
| --- | --- |
| 1 | Define two clocking blocks: wr_cb @(posedge wr_clk) and rd_cb @(posedge rd_clk) |
| 2 | wr_cb inputs: wr_en, wr_data. wr_cb outputs: full, almost_full |
| 3 | rd_cb inputs: rd_en. rd_cb outputs: rd_data, empty, almost_empty |
| 4 | Add modport definitions: modport WR_MP(clocking wr_cb, input wr_clk, arst_n) etc. |
| 5 | Critical: DO NOT mix clocking block drives and direct signal drives in same driver |
| 6 | Verify interface compiles cleanly with iverilog |

| Task 3.3: Write fifo_seq_item.sv — Transaction Class |  |
| --- | --- |
| 1 | Extend uvm_sequence_item |
| 2 | Fields: rand logic wr_en; rand logic [DATA_WIDTH-1:0] wr_data; rand logic rd_en; rand int inj_delay; |
| 3 | Constraints: c_valid_wr: wr_en dist {1:=70, 0:=30}; c_delay: inj_delay inside {[0:3]}; |
| 4 | Implement: do_copy(), do_compare(), do_print(), convert2string() |
| 5 | Register with factory: uvm_object_utils_begin / uvm_object_utils_end macros |
| 6 | Test: write a small test that randomizes 1000 items, check constraint distribution |

| Task 3.4: Write fifo_wr_driver.sv — Write Domain Driver |  |
| --- | --- |
| 1 | Extend uvm_driver #(fifo_seq_item) |
| 2 | In run_phase: forever loop — seq_item_port.get_next_item(req) → drive → item_done() |
| 3 | Drive through clocking block: vif.wr_cb.wr_en <= req.wr_en; vif.wr_cb.wr_data <= req.wr_data; |
| 4 | Implement inj_delay: repeat(req.inj_delay) @(vif.wr_cb) — this injects synchronizer timing variation |
| 5 | Add UVM_HIGH verbosity messages for debug: 'Driving wr_en=%0b wr_data=%0h' |

| Task 3.5: Write fifo_rd_driver.sv — Read Domain Driver |  |
| --- | --- |
| 1 | Mirror of wr_driver but drives through rd_cb clocking block at rd_clk (73MHz) |
| 2 | Drive: vif.rd_cb.rd_en <= req.rd_en |
| 3 | Add back-pressure modeling: if (vif.rd_cb.empty) skip drive cycle |
| 4 | Add inj_delay support on read side as well |

| Task 3.6: Write fifo_wr_monitor.sv — Write Side Monitor |  |
| --- | --- |
| 1 | Extend uvm_monitor |
| 2 | Passive observation only — NEVER drive DUT signals from monitor |
| 3 | Sample on wr_cb: capture {wr_en, wr_data, full, almost_full} when wr_en=1 and !full |
| 4 | Create fifo_seq_item transaction, populate fields, write to analysis_port.write(trans) |
| 5 | Add UVM_MEDIUM verbosity: 'Monitor captured write: data=%0h' |

| Task 3.7: Write fifo_rd_monitor.sv — Read Side Monitor |  |
| --- | --- |
| 1 | Mirror of wr_monitor but samples on rd_cb |
| 2 | Sample: {rd_en, rd_data, empty, almost_empty} when rd_en=1 and !empty |
| 3 | Write captured transaction to analysis_port.write(trans) |
| 4 | This is the output port of the scoreboard comparison path |

| Task 3.8: Write fifo_scoreboard.sv — Golden Model Comparison |  |
| --- | --- |
| 1 | Extend uvm_scoreboard, implement uvm_analysis_imp for both write + read ports |
| 2 | Maintain golden queue: logic [DATA_WIDTH-1:0] golden_q[$] |
| 3 | On write capture: golden_q.push_back(wr_data) — only when !full |
| 4 | On read capture: exp = golden_q.pop_front(); if (rd_data !== exp) uvm_error() |
| 5 | Track statistics: total_writes, total_reads, total_errors |
| 6 | In check_phase: report final stats and assert total_errors == 0 |

| Task 3.9: Write fifo_coverage.sv — 7 Covergroups |  |
| --- | --- |
| 1 | Implement all 7 covergroups from the coverage table in Section 8 |
| 2 | Connect to analysis ports: write() method samples covergroups |
| 3 | cg_fifo_status: cross full, empty, almost_full, almost_empty |
| 4 | cg_pointer_wrap: sample wptr wraparound — bin: ptr==0 after ptr==(DEPTH-1) |
| 5 | cg_metastability: bin inj_delay {0,1,2,3} — ensure all bins hit |
| 6 | In report_phase: print coverage % for each covergroup |
| 7 | Target: 98%+ coverage — add directed sequences if bins are missing |

| Task 3.10: Write fifo_agent_wr.sv + fifo_agent_rd.sv |  |
| --- | --- |
| 1 | Both extend uvm_agent |
| 2 | In build_phase: create driver, monitor, sequencer using factory (create, not new) |
| 3 | In connect_phase: driver.seq_item_port.connect(sequencer.seq_item_export) |
| 4 | Connect monitor analysis_port to scoreboard + coverage analysis_imp |
| 5 | Set is_active = UVM_ACTIVE for both agents (driving both sides) |

| Task 3.11: Write fifo_env.sv — Top-Level Environment |  |
| --- | --- |
| 1 | Create: wr_agent, rd_agent, scoreboard, coverage |
| 2 | In connect_phase: wr_agent.monitor.ap.connect(scoreboard.wr_export) |
| 3 | In connect_phase: rd_agent.monitor.ap.connect(scoreboard.rd_export) |
| 4 | In connect_phase: both monitors also connect to coverage subscriber |
| 5 | Register env with factory for test-level override capability |

| Task 3.12: Write 12 Sequences (one per test case) |  |
| --- | --- |
| 1 | TC-01 fifo_reset_seq: apply arst_n, release, verify pointers cleared |
| 2 | TC-02 fifo_full_seq: write DEPTH items, verify full flag |
| 3 | TC-03 fifo_empty_seq: fill then drain, verify empty flag |
| 4 | TC-04 fifo_almost_full_seq: write DEPTH-2 items, verify almost_full |
| 5 | TC-05 fifo_almost_empty_seq: fill then drain to 2, verify almost_empty |
| 6 | TC-06 fifo_overflow_seq: write when full — verify golden_q integrity |
| 7 | TC-07 fifo_underflow_seq: read when empty — verify no data corruption |
| 8 | TC-08 fifo_burst_wr_seq: 16 back-to-back writes at max wr_clk rate |
| 9 | TC-09 fifo_burst_rd_seq: 16 back-to-back reads at max rd_clk rate |
| 10 | TC-10 fifo_concurrent_seq: assert both wr_en + rd_en simultaneously for 50 cycles |
| 11 | TC-11 fifo_coprime_seq: parametrize clk ratio — run 10:17 and 17:10 variants |
| 12 | TC-12 fifo_metastability_seq: randomize inj_delay in seq_item — 1000 random transactions |

| Task 3.13: Write fifo_base_test.sv + 12 Test Classes |  |
| --- | --- |
| 1 | fifo_base_test: get virtual interface from config_db, create env, call run_phase |
| 2 | Each test class extends fifo_base_test and overrides the default sequence |
| 3 | Example: class fifo_full_test extends fifo_base_test; override_default_sequence(fifo_full_seq); |
| 4 | Pass +UVM_TESTNAME=fifo_full_test on command line to select test |
| 5 | Set UVM timeout: set_drain_time + set_phase_timeout in base test |

| Task 3.14: Run All 12 Test Cases |  |
| --- | --- |
| 1 | Create scripts/run_uvm.sh: loop over all 12 test names, run each, collect pass/fail |
| 2 | Command: iverilog -g2012 -I uvm/ -I rtl/ tb/fifo_tb_top.sv && vvp +UVM_TESTNAME=<test> |
| 3 | All 12 must PASS — zero UVM_ERROR, zero UVM_FATAL |
| 4 | Collect VCD for each test — open in GTKWave and screenshot key waveforms |
| 5 | Save all pass/fail logs to sim/results/ |

| Task 3.15: Achieve 98%+ Functional Coverage |  |
| --- | --- |
| 1 | Run coverage report after all 12 tests |
| 2 | Identify any uncovered bins — add directed mini-sequences to hit them |
| 3 | Focus on: cg_pointer_wrap (hardest to hit), cg_metastability (needs inj_delay=3) |
| 4 | Re-run until all 7 covergroups show 98%+ coverage |
| 5 | Save coverage report to docs/coverage_report.txt |

| Task 3.16: Phase 3 Exit Checklist |  |
| --- | --- |
| 1 | All 12 UVM test cases PASS with zero UVM_ERROR |
| 2 | 98%+ functional coverage on all 7 covergroups |
| 3 | Scoreboard reports zero data comparison errors |
| 4 | Coverage report saved and committed |
| 5 | GTKWave screenshots for key tests saved to docs/ |
| 6 | Exit criterion: scripts/run_uvm.sh exits with code 0 (all pass) |

# 8. UVM Test Cases Reference

| ID | Test Name | Objective | Stimulus |
| --- | --- | --- | --- |
| TC-01 | fifo_reset_test | Verify all pointers/flags cleared after async reset | Reset assertion + release |
| TC-02 | fifo_full_test | Fill FIFO to capacity — verify full flag assertion | Write 16 items sequentially |
| TC-03 | fifo_empty_test | Drain FIFO completely — verify empty flag assertion | Read all 16 items |
| TC-04 | fifo_almost_full_test | Verify almost_full at DEPTH-2 boundary | Write 14 items |
| TC-05 | fifo_almost_empty_test | Verify almost_empty at threshold=2 | Read down to 2 items |
| TC-06 | fifo_overflow_test | Write to full FIFO — verify no data corruption | wr_en high when full |
| TC-07 | fifo_underflow_test | Read from empty FIFO — verify no data corruption | rd_en high when empty |
| TC-08 | fifo_burst_wr_test | Max-rate back-to-back writes — wr_clk 100MHz | 16 consecutive writes |
| TC-09 | fifo_burst_rd_test | Max-rate back-to-back reads — rd_clk 73MHz | 16 consecutive reads |
| TC-10 | fifo_concurrent_test | Simultaneous wr_en + rd_en — pointer stability | Both asserted same cycle |
| TC-11 | fifo_coprime_test | Stress test: 10:17 and 17:10 clock ratios | Coprime ratio sweep |
| TC-12 | fifo_metastability_test | Randomized synchronizer delay injection (0–3 cycles) | Random inj_delay field |

# 9. Functional Coverage Plan — 7 Covergroups

Target: 98%+ closure on all covergroups before Phase 3 exit. Each covergroup is implemented in fifo_coverage.sv and connected to both agent monitors.

| Covergroup | What It Covers | Bins / Cross |
| --- | --- | --- |
| cg_fifo_status | Flag transitions | full/empty/almost_full/almost_empty — all 16 combos |
| cg_wr_rd_ratio | Clock dominance | WR faster, RD faster, equal rate bins |
| cg_pointer_wrap | Gray wraparound | N+1 bit Gray pointer wraparound at boundary |
| cg_clock_ratio | Ratio sweep | 1:1, 2:1, 1:2, 10:17, 17:10, 5:7, 7:11 bins |
| cg_depth_sweep | Fill levels | 0%, 25%, 50%, 75%, 100% fill bins |
| cg_metastability | Sync delay | 0, 1, 2, 3 cycle synchronizer delay bins |
| cg_reset_toggle | Reset events | Reset during write, reset during read, reset at full, reset at empty |

# 10. SVA Properties Reference — 12 Properties

All 12 SVA properties are implemented in fifo_assertions.sv as a standalone bind file. This is the industry-standard approach — assertions are not embedded in RTL.

| SVA Property | Checks | Category |
| --- | --- | --- |
| p_gray_single_bit_wr | Gray code single-bit change on write pointer | Critical CDC property |
| p_gray_single_bit_rd | Gray code single-bit change on read pointer | Critical CDC property |
| p_full_when_equal_msb | Full asserted when MSB XOR of synced ptrs = 1 | Full flag correctness |
| p_empty_when_equal_ptrs | Empty asserted when synced ptrs equal | Empty flag correctness |
| p_no_write_when_full | No data written when full=1 | Overflow protection |
| p_no_read_when_empty | No data read when empty=1 | Underflow protection |
| p_almost_full_threshold | almost_full asserts at DEPTH-2 | Threshold correctness |
| p_almost_empty_threshold | almost_empty asserts at threshold=2 | Threshold correctness |
| p_wptr_increment | wptr increments by 1 on each write | Pointer integrity |
| p_rptr_increment | rptr increments by 1 on each read | Pointer integrity |
| p_reset_clears_wptr | wptr=0 after reset deasserted | Reset correctness |
| p_reset_clears_rptr | rptr=0 after reset deasserted | Reset correctness |

# 11. Phase 4 — CDC Formal Verification (Weeks 13–14)

Goal: Use SymbiYosys bounded model checking to formally prove the 4 most critical CDC properties. This elevates the project from 'verified by simulation' to 'formally proven'.

| Task 4.1: Install and Configure SymbiYosys |  |
| --- | --- |
| 1 | Install: follow yosyshq.readthedocs.io/projects/sby/en/latest/install.html |
| 2 | Dependencies: yosys, boolector or bitwuzla SAT solver |
| 3 | Test: sby --version — should print version number |
| 4 | Create formal/ directory: formal/fifo_full.sby, formal/fifo_empty.sby |

| Task 4.2: Write .sby Config Files |  |
| --- | --- |
| 1 | [options] mode bmc depth 50 — bounded model checking, 50 cycles |
| 2 | [engines] smtbmc boolector — use Boolector SAT solver |
| 3 | [script] read_verilog -sv rtl/*.sv; hierarchy -top async_fifo_top; prep -top async_fifo_top |
| 4 | [files] list all RTL .sv files |
| 5 | Create separate .sby file for each of the 4 formal properties |

| Task 4.3: Prove Gray Code Single-Bit Invariant |  |
| --- | --- |
| 1 | Most critical CDC property — must be formally proven, not just simulated |
| 2 | Add assume property on input: $onehot0(arst_n) during reset |
| 3 | Run: sby -f formal/gray_invariant.sby |
| 4 | Expected: PASS — no counterexample found within 50 cycles |
| 5 | If FAIL: debug using trace file generated by SymbiYosys |

| Task 4.4: Prove Full/Empty Flag Correctness |  |
| --- | --- |
| 1 | Formally prove: full asserts IFF (N+1 bit Gray pointers differ only in MSB two bits) |
| 2 | Formally prove: empty asserts IFF (synchronized Gray pointers are equal) |
| 3 | Run both proofs: sby -f formal/full_proof.sby and formal/empty_proof.sby |
| 4 | Commit proof results (PASS logs) to formal/results/ |

| Task 4.5: Run Verible CDC Structural Lint |  |
| --- | --- |
| 1 | Run: verible-verilog-lint rtl/*.sv with CDC-specific rule set |
| 2 | Check: no combinational logic between CDC flip-flops |
| 3 | Check: all CDC paths pass through exactly SYNC_STAGES registers |
| 4 | Fix any violations — zero CDC lint violations required |

# 12. Phase 5 — Mixed-Signal Analog (Weeks 15–16, Optional)

Goal: Model the synchronizer flip-flop as an analog circuit in ngspice and simulate metastability resolution time. This is optional but highly differentiating on your resume.

| Task 5.1: Download SkyWater SKY130 PDK |  |
| --- | --- |
| 1 | Clone: git clone https://github.com/google/skywater-pdk |
| 2 | Navigate to: libraries/sky130_fd_sc_hd (high-density standard cells) |
| 3 | Find: sky130_fd_sc_hd__dfxtp_1 — D flip-flop (synchronizer cell) |
| 4 | Extract SPICE netlist from: cells/dfxtp/sky130_fd_sc_hd__dfxtp_1.spice |

| Task 5.2: Build Synchronizer SPICE Netlist |  |
| --- | --- |
| 1 | Create: formal/sync_spice.sp — 2-stage DFF chain using sky130 SPICE models |
| 2 | Apply metastable input: data transition within setup+hold window |
| 3 | Set VDD=1.8V (SKY130 nominal), temperature=27C (TT corner) |
| 4 | Add .tran 1ps 20ns simulation command |

| Task 5.3: Run ngspice Metastability Simulation |  |
| --- | --- |
| 1 | Run: ngspice -b sync_spice.sp -o sync_result.log |
| 2 | Plot: Q output of stage 1 and stage 2 — observe metastability resolution |
| 3 | Measure: resolution time tau — time for output to reach valid logic level |
| 4 | Compare: resolved vs unresolved output for different input timing violations |
| 5 | Save waveform screenshot to docs/sync_metastability_waveform.png |

| Task 5.4: Draw Synchronizer Schematic in KiCad |  |
| --- | --- |
| 1 | Open KiCad 7.0 → New Schematic |
| 2 | Place 2x D flip-flop symbols (use generic DFF from KiCad library) |
| 3 | Connect: CLK to rd_clk, D of FF1 to async input, Q of FF1 to D of FF2 |
| 4 | Add labels: metastable_zone, resolved_output |
| 5 | Export schematic as PNG: docs/sync_schematic.png |

# 13. Phase 6 — CI/CD Pipeline & Signoff (Week 17)

Goal: Automate all simulation + formal runs via GitHub Actions CI. Every push to main must pass full regression.

| Task 6.1: Write GitHub Actions Workflow |  |
| --- | --- |
| 1 | Create: .github/workflows/ci.yml |
| 2 | Trigger: on push to main and on pull_request |
| 3 | Jobs: install-tools (iverilog, verilator, verible), lint (verible), sim (all 12 UVM tests), formal (sby) |
| 4 | Use ubuntu-latest runner — all tools available via apt |
| 5 | Add status badge to README: ![CI](https://github.com/<user>/async_fifo_uvm_cdc/actions/workflows/ci.yml/badge.svg) |

| Task 6.2: Final Signoff Checklist |  |
| --- | --- |
| 1 | All 12 UVM test cases PASS in CI |
| 2 | Verible lint: zero violations |
| 3 | SymbiYosys: 4 formal proofs PASS |
| 4 | Coverage: 98%+ (all 7 covergroups) — report in docs/ |
| 5 | SVA: 12 assertions active, zero failures in simulation regression |
| 6 | GTKWave screenshots committed for all key waveforms |
| 7 | GitHub Actions badge: green on main branch |
| 8 | README.md: complete with tool versions, how to run, results summary |

# 14. Complete Open-Source Tool Stack

Every tool listed below is free and open-source. Total cost of this project: $0.

| Domain | Tool | Command | Download |
| --- | --- | --- | --- |
| RTL Simulation | Icarus Verilog (iverilog) | iverilog -g2012 | Free — iverilog.icarus.com |
| Fast Cycle-Sim | Verilator | verilator --binary | Free — verilator.org |
| Waveform Viewer | GTKWave | gtkwave dump.vcd | Free — gtkwave.sourceforge.net |
| UVM Framework | Accellera UVM 1.2 | Included with iverilog | Free — accellera.org |
| Formal Verification | SymbiYosys (sby) | sby -f fifo.sby | Free — yosyshq.net |
| RTL Lint | Verible | verible-verilog-lint | Free — github.com/chipsalliance/verible |
| Analog Simulation | ngspice | ngspice netlist.sp | Free — ngspice.sourceforge.net |
| Schematic | KiCad 7.0 | GUI tool | Free — kicad.org |
| PDK (Analog) | SkyWater SKY130 | sky130 cell libs | Free — github.com/google/skywater-pdk |
| CI/CD | GitHub Actions | YAML workflow | Free — github.com/features/actions |
| Version Control | Git | git init | Free — git-scm.com |
| Documentation | VS Code + Markdown | README.md | Free — code.visualstudio.com |

# 15. Free Papers & Resources

All resources below are freely available — no paywalls, no subscriptions.

| Resource | What It Covers | Where to Get It |
| --- | --- | --- |
| Clifford Cummings — Simulation and Synthesis Techniques for Async FIFOs | SNUG 2002 (foundational paper) | Free PDF — sunburst-design.com |
| Accellera UVM 1.2 User Guide | Complete UVM methodology | Free — accellera.org/downloads |
| SymbiYosys Formal Verification Tutorial | Bounded model checking for RTL | Free — yosyshq.readthedocs.io |
| Verilator Documentation | Fast cycle-accurate sim | Free — verilator.org/guide |
| Verible Lint Rules | RTL coding standards | Free — chipsalliance.github.io/verible |
| ngspice User Manual | Analog SPICE simulation | Free — ngspice.sourceforge.net/docs |
| SkyWater SKY130 PDK Docs | Open-source 130nm PDK | Free — skywater-pdk.readthedocs.io |
| Clifford Cummings — CDC Design & Verification Techniques | Full CDC methodology | Free — sunburst-design.com |
| KiCad Getting Started Guide | Schematic entry | Free — docs.kicad.org |
| GitHub Actions Docs | CI/CD workflow YAML | Free — docs.github.com/en/actions |

# 16. GitHub Repository Structure

Your final repository should match this structure exactly:

async_fifo_uvm_cdc/

├── rtl/                    ← 9 SystemVerilog modules

│   ├── async_fifo_top.sv

│   ├── fifo_mem.sv

│   ├── sync_w2r.sv / sync_r2w.sv

│   ├── wptr_full.sv / rptr_empty.sv

│   ├── rst_sync_wr.sv / rst_sync_rd.sv

│   └── fifo_assertions.sv

├── uvm/                    ← Full UVM-1.2 testbench

│   ├── agents/             ← wr_agent + rd_agent

│   ├── sequences/          ← 12 sequence files

│   ├── env/                ← environment + scoreboard + coverage

│   └── tests/              ← 12 test classes + base test

├── formal/                 ← SymbiYosys .sby configs + results

├── sim/                    ← Simulation results, VCD files, logs

├── docs/                   ← MAD.pdf, block diagram, coverage report

├── scripts/                ← run_sim.sh, run_uvm.sh, run_formal.sh, run_lint.sh

├── .github/workflows/ci.yml ← GitHub Actions CI

└── README.md               ← Full documentation

# 17. Resume Bullets & Interview Prep

## Copy-Paste Resume Bullets

Resume-Ready Bullets (copy-paste)

• Redesigned a parameterizable asynchronous dual-clock FIFO (100MHz/73MHz) in SystemVerilog with Gray code pointer synchronization, async-assert/sync-deassert reset, and almost-full/almost-empty flow control flags.

• Developed a full UVM-1.2 constrained-random testbench with dual write/read domain agents, metastability injection model, golden scoreboard, and 7 covergroups achieving 98%+ functional coverage across 12 test cases.

• Performed CDC-aware formal verification using SymbiYosys with 12 SVA properties proving Gray code single-bit invariant, pointer integrity, and flag correctness across 7 coprime clock ratios.

## Top 10 Interview Questions You Must Prepare

- Why use N+1 bit Gray code pointers instead of N-bit? What problem does the extra bit solve?

- Prove mathematically why Gray code guarantees only 1-bit transitions across the CDC boundary.

- What is the difference between async-assert/sync-deassert reset vs fully synchronous reset?

- How does metastability injection in the UVM seq_item model real synchronizer behavior?

- What is the MTBF formula for a synchronizer? What parameters reduce metastability risk?

- Why do you use a bind file for SVA assertions instead of embedding them in RTL?

- How does SymbiYosys prove a property? What is bounded model checking?

- What happens if you use a binary pointer instead of Gray code across a CDC boundary?

- Why are coprime clock ratios (10:17) more stressful to verify than integer ratios (2:1)?

- How does your UVM scoreboard handle almost-full/almost-empty edge cases?

# 18. Project Summary

| Metric | Value |
| --- | --- |
| Total Phases | 7 |
| Total Tasks | 75+ |
| RTL Modules | 9 SystemVerilog files |
| UVM Components | 14 classes + 12 sequences |
| Test Cases | 12 directed + constrained-random |
| SVA Properties | 12 CDC-aware assertions |
| Covergroups | 7 (target 98%+ closure) |
| Formal Proofs | 4 SymbiYosys BMC proofs |
| Tools | 12 open-source tools |
| Total Cost | $0 — 100% open-source |
| Duration | 18 weeks |
| GitHub CI | Full automated regression pipeline |